### TEST SUMMARY REPORT

Project: E-Commerce Web Application Testing (nopCommerce Demo Store)
Test Type: Manual Functional Testing
Project Month: December 2025 – January 2026

### 1. Report Identifier

Test Summary Report – Manual Testing of nopCommerce Demo E-Commerce Application

### 2. Test Objective

The objective of this testing activity was to validate the functional behavior, usability, and basic user flows of the nopCommerce demo e-commerce application.
The focus was to ensure that core user functionalities work as expected and to identify potential defects that could impact user experience.

### 3. Scope of Testing

In-Scope Modules:

- User Registration

- User Login

- Product Search

- Product Details Page

- Shopping Cart

- Checkout

- Order Confirmation

- User Account

- Wishlist

Out-of-Scope:

- Admin panel testing

- Performance and load testing

- Security testing

- Automation testing

### 4. Test Environment

- Application Type: Web Application

- Browser: Google Chrome

- Environment: Desktop

- Network: Active Internet Connection

### 5. Test Execution Summary

- Test Scenarios Designed: 28

- Test Cases Designed & Executed: 50+

- Testing Type Performed:

  - Functional Testing

  - Regression Testing (basic)

  - Negative Testing

  - Usability Testing

All planned test cases were executed successfully, and observations were documented accordingly.

### 6. Defect Summary

A total of 6 defects were identified and logged during the testing phase.

| SEVERITY | COUNT |
| --- | --- |
| Critical | 1 |
| Major | 2 |
| Minor | 3 |

Defect Areas Identified:

- Cart pricing updates

- Login validation handling

- Checkout payment validation

- Registration password validation

- Product search usability

- Wishlist user feedback

All defects were documented with clear reproduction steps, expected results, actual results, severity, and priority.

### 7. Risks & Limitations

- Testing was performed on a demo application with limited control over backend data

- Payment flow testing was restricted due to demo environment limitations

- Real-time production defects could not be validated

### 8. Overall Test Conclusion

- The nopCommerce demo e-commerce application was found to be functionally stable for core user operations.

- Most identified issues were related to validation handling and user experience improvements.

- The application is suitable for usage with recommended fixes applied to the identified defects to enhance usability and reliability.

## Skills Demonstrated

- Test Scenario Design

- Test Case Writing

- Defect Identification & Reporting

- Functional & Negative Testing

- QA Documentation

- Analytical Thinking